## Slide 1
1
Prepare: Mark
Date: 2023.03.02
CIP#005
Check LED Improve Solution Plan

## Slide 2
Item | Project | Required | Current | Status | Current status
Machine | Book add one more camera & modify test fixture | 13 | 0 | On going | Design and getting quota
Method | Upgrade & optimize test program | 1 | 0 | On going | On debugging
Milestone
Listens to customers, Meet customer expectation
Design & quota
Running Trial
PR & PO Process
Delivery
Apply on production line
Code build
Verify
2023-04-01
On going
2023-03-02
2023-03-15
2023-03-28
2023-03-26
2023-03-25
2023-03-25